**Task Log for Week of 2018-June 5**

|  |  |
| --- | --- |
| **Project Name** | BiFrost Games |
| **Team Member** | Curtis Naples |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task** | | | |
| **I D** | **Description** | **Hours** | **Status** |
| T22 | 3.1 UM Users can add/view products in their shopping cart | 4hrs | Complete |
| T23 | Use Ca Users can remove items in their shopping cart | 2hrs | Complete |
| T24 | Use Ca Users can change quantity of items in their shopping cart | 4hrs | Complete |
| T25 | Setting Cart persistent across sessions | 7hrs | Complete |
| T26 | KAS Deliverables ready | 2hrs | Complete |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

|  |  |
| --- | --- |
| Issues / Concerns and Risks |  |
| **Description** | **Impact**  **(L,M,H)** |
| Quantity is currently stored as a cookie and is not saved between devices | M |
|  |  |
|  |  |
|  |  |
|  |  |