**Weekly Status Report - 2018-JUNE-05**

|  |  |
| --- | --- |
| **Project Name** | BiFrost Games |
| **Team Lead** | Devan Weber |

|  |  |  |  |
| --- | --- | --- | --- |
| **Roles** |  |  |  |
| **Week** | **<Pat Horler>** | **<Curtis Naples>** | **<Evan Plant>** |
| 01 | Project Lead, Technical Writer | Technical Writer | Technical Writer |
| 02 | Technical Writer, SQL | HTML, SQL | SQL |
| 03 | Front-end Dev, Middleware Dev | Front-end Dev, Middleware Dev | Team Lead, Database Dev, Middleware Dev |
| 04 | Front-end, Middleware Dev | Project Lead, Front-end, Middleware Dev | Front-end, Middleware Dev |
| 05 | Project Lead, Technical Writer, Front-end, Middleware Dev | Front-end, Middleware Dev | Database Dev, Front-end, Middleware |
| 06 |  |  |  |
| 07 |  |  |  |
|  |  |  |  |

|  |  |
| --- | --- |
| **Roles** |  |
| **Week** | **<Devan Weber>** |
| 01 | Technical Writer |
| 02 | Project Lead, SQL |
| 03 | Front-end Dev, Middleware Dev |
| 04 | Front-end, Middleware Dev |
| 05 | Database Dev, Front-end, Middleware |
| 06 |  |
| 07 |  |
|  |  |

|  |
| --- |
| **Weekly Project Summary** |
| Updated log in and registration functionality, better look and feel, online payment services set up, terms of service set up, updated cart functionality, |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Key Milestones Status** | | | | | |
| **ID** | **Description** | **Planned Completion** | **Forecasted**  **Completion** | **Actual Completion** | **Status** |
| MS01 | BRD Complete | Week 2 | Week 2 | Week 2 | Complete |
| MS02 | Git Workflow Setup | Week 2 | Week 2 | Week 2 | Complete |
| MS03 | Database Setup | Week 2 | Week 2 | Week 2 | Complete |
| MS04 | HTML/CSS Header Template Complete | Week 2 | Week 2 | Week 2 | Complete |
| MS05 | “Add Products” Page Working | Week 3 | Week 3 | Week 3 | Complete |
| MS06 | Main Product Display Page Working | Week 3 | Week 3 | Week 3 | Complete |
| MS07 | Users Can Create an Account and Sign-in (Including Admin Accounts) | Week 4 | Week 4 | Week 4 | Complete |
| MS08 | Users Can Add Products to Cart and View Them | Week 4 | Week 4 | Week 4 | Complete |
| MS09 | Customer Can Remove/Edit Products In Their Cart | Week 4 | Week 4 | Week 4 | Complete |
| MS10 | Contents of Shopping Carts Persist Across Sessions and Devices | Week 4 | Week 4 | Week 4 | Complete |
| MS11 | Create a file containing the order confirmation that at a future date can be mailed to the client | Week 6 | Week 6 | TBD | Incomplete |
| MS12 | The Online Payment Process Occurs at Checkout | Week 5 | Week 5 | Week 5 | Complete |
| MS13 | Customers Can View Their Order History | Week 6 | Week 6 | TBD | Incomplete |
| MS14 | Website Has a Consistent Look and Feel | Week 6 | Week 6 | TBD | Incomplete |


|  |
| --- |
| **Key Accomplishments for the Week** |
| Payment Occurs at checkout, Terms of Service prompt, better log in and registration handling (more user friendly) |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Assignments for the Coming Week** | | |  |
| **ID** | **Description** | **Assigned To** | **On Schedule** |
| T37 | Billing and Order Info writes to text | Evan, Devan | Yes |
| T38 | Display previous orders to page | Curtis, Pat | Yes |
| T39 | Final adjustments to CSS | Pat | Yes |
| T40 | Weekly Task Report | Pat | Yes |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

|  |  |  |
| --- | --- | --- |
| **Task Completed in the Previous Week** | |  |
| **ID** | **Description** | **Assigned To** |
| T28 | Checkout/Billing Template | Devan |
| T29 | Checkout Process | Devan, Evan |
| T30 | Stripe setup | Devan, Evan, Curtis |
| T31 | Terms of Service Req | Pat, Evan, Curtis |
| T32 | Edit Cart quantity | Curtis |
| T33 | Remove/Clear cart | Curtis |
| T34 | Weekly Task Report | Pat |
| T02 | BRD update | Pat |
|  |  |  |
|  |  |  |
|  |  |  |

|  |  |
| --- | --- |
| Issues and Risks |  |
|  | **Impact**  **(L,M,H)** |
| Repository becomes corrupt | M (we have offline backups) |
|  |  |
|  |  |

|  |
| --- |
| **Gantt Chart** |



|  |
| --- |
| **Git Log** |

*< Insert Git Log here, use the following command git log --since=1.week --pretty=format:"%an: %s">*

