**Weekly Status Report - 2018-JUNE-25**

|  |  |
| --- | --- |
| **Project Name** | BiFrost Games |
| **Team Lead** | Curtis Naples |

|  |  |  |  |
| --- | --- | --- | --- |
| **Roles** |  |  |  |
| **Week** | **<Pat Horler>** | **<Curtis Naples>** | **<Evan Plant>** |
| 01 | Project Lead, Technical Writer | Technical Writer | Technical Writer |
| 02 | Technical Writer, SQL | HTML, SQL | SQL |
| 03 | Front-end Dev, Middleware Dev | Front-end Dev, Middleware Dev | Team Lead, Database Dev, Middleware Dev |
| 04 | Front-end, Middleware Dev | Project Lead, Front-end, Middleware Dev | Front-end, Middleware Dev |
| 05 | Project Lead, Technical Writer, Front-end, Middleware Dev | Front-end, Middleware Dev | Database Dev, Front-end, Middleware |
| 06 | Project Lead, Front-end, Middleware Dev, Technical Writer | Front-end, Middleware Dev, Technical Writer | Database Dev, Front-end, Middleware, Technical Writer |
| 07 | Technical Writer | Team Lead, Front-end, Middleware, Technical Writer | Front-end, Middleware, Technical Writer |
|  |  |  |  |

|  |  |
| --- | --- |
| **Roles** |  |
| **Week** | **<Devan Weber>** |
| 01 | Technical Writer |
| 02 | Project Lead, SQL |
| 03 | Front-end Dev, Middleware Dev |
| 04 | Front-end, Middleware Dev |
| 05 | Database Dev, Front-end, Middleware |
| 06 | Database Dev, Front-end, Middleware, Technical Writer |
| 07 | Technical Writer, Database Dev |
|  |  |

|  |
| --- |
| **Weekly Project Summary** |
| Some CSS and styling improvements  Final report written  Presentation prepared  Bug fixes and finishing touches to website |


|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Key Milestones Status** | | | | | |
| **ID** | **Description** | **Planned Completion** | **Forecasted**  **Completion** | **Actual Completion** | **Status** |
| MS01 | BRD Complete | Week 2 | Week 2 | Week 2 | Complete |
| MS02 | Git Workflow Setup | Week 2 | Week 2 | Week 2 | Complete |
| MS03 | Database Setup | Week 2 | Week 2 | Week 2 | Complete |
| MS04 | HTML/CSS Header Template Complete | Week 2 | Week 2 | Week 2 | Complete |
| MS05 | “Add Products” Page Working | Week 3 | Week 3 | Week 3 | Complete |
| MS06 | Main Product Display Page Working | Week 3 | Week 3 | Week 3 | Complete |
| MS07 | Users Can Create an Account and Sign-in (Including Admin Accounts) | Week 4 | Week 4 | Week 4 | Complete |
| MS08 | Users Can Add Products to Cart and View Them | Week 4 | Week 4 | Week 4 | Complete |
| MS09 | Customer Can Remove/Edit Products In Their Cart | Week 4 | Week 4 | Week 4 | Complete |
| MS10 | Contents of Shopping Carts Persist Across Sessions and Devices | Week 4 | Week 4 | Week 4 | Complete |
| MS11 | Create a file containing the order confirmation that at a future date can be mailed to the client | Week 6 | Week 6 | Week 6 | Complete |
| MS12 | The Online Payment Process Occurs at Checkout | Week 5 | Week 5 | Week 5 | Complete |
| MS13 | Customers Can View Their Order History | Week 6 | Week 6 | Week 6 | Complete |
| MS14 | Website Has a Consistent Look and Feel | Week 6 | Week 6 | Week 6 | Complete |

|  |
| --- |
| **Key Accomplishments for the Week** |
| Styling improved, database filled up, report completed, presentation completed |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Completed in the Previous Week** | | |  |
| **ID** | **Description** | **Assigned To** | **On Schedule** |
| T44 | Add info to presentation | Devan, Pat | Yes |
| T45 | Style presentation | Devan, Pat | Yes |
| T46 | Peer Reviews | Devan, Evan, Curtis, Pat | Yes |
| T47 | Report | Devan, Evan, Curtis, Pat | Yes |
| T48 | Website Finishing Touches | Devan, Evan, Curtis | Yes |
|  |  |  |  |

|  |  |
| --- | --- |
| Issues and Risks |  |
|  | **Impact**  **(L,M,H)** |
|  |  |
|  |  |
|  |  |

|  |
| --- |
| **Gantt Chart** |



|  |
| --- |
| **Git Log** |

*< Insert Git Log here, use the following command git log --since=1.week --pretty=format:"%an: %s">*

Pat Horler: Merge branch 'InitBranch' into 'master'

Patricia: Final Paperwork before presentation

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: added a game to DB pic update

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: updated task log

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: Report DONE

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: padded openNav

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: added a few things to final report

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: cart page items now link to their own detailed page

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: cart input on quantity disabled

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: finished WeeklyStatusReport

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: tweaks to CSS

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: console select sizing fix

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: tweaks to spacing, documents updated

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: Almost finished final report

Curtis Naples: Merge branch 'CurtisDev' of https://gitlab.camosun.bc.ca/ics199-2 018/group10/shopping-cart into CurtisDev

Curtis Naples: updated report

Devan Weber: Merge branch 'devan-work' into 'master'

Devan: Added images for products

Curtis Naples: lines of code 2650

Curtis Naples: lines of code 2650

Evan Plant: Merge branch 'evan-dev' into 'master'

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: added to final report

Evan: Created my code snippet description to be added to the report.

Evan Plant: Merge branch 'evan-dev' into 'master'

Evan: Clarified YouTube label on AddProducts.php

Devan Weber: Merge branch 'devan-work' into 'master'

Devan: My reciepts added

:...skipping...

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: tweaks to CSS

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: console select sizing fix

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: tweaks to spacing, documents updated

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: Almost finished final report

Curtis Naples: Merge branch 'CurtisDev' of https://gitlab.camosun.bc.ca/ics199-2018/group10/shopping-cart into C

Curtis Naples: updated report

Devan Weber: Merge branch 'devan-work' into 'master'

Devan: Added images for products

Curtis Naples: lines of code 2650

Curtis Naples: lines of code 2650

Evan Plant: Merge branch 'evan-dev' into 'master'

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: added to final report

Evan: Created my code snippet description to be added to the report.

Evan Plant: Merge branch 'evan-dev' into 'master'

Evan: Clarified YouTube label on AddProducts.php

Devan Weber: Merge branch 'devan-work' into 'master'

Devan: My reciepts added

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: reciepts

Evan Plant: Merge branch 'evan-dev' into 'master'

Evan: Updated report, and added my generated receipts.

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: tweaks products, usability guide

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: added a trailer to each product, connected to DB, and addProducts

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: fixed products page display. products now centered

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: updated gantt, task log and moved files

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: removed error checking

Curtis Naples: reworked products page to display simpler

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: fixed button scaling for popup TOS

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: added a game image and game to db

Curtis Naples: some tweaks to scaling of items for mobile

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: fixed folder structure, added single product page

Evan Plant: Merge branch 'evan-dev' into 'master'

Evan: Fixed Evan's branch to avoid delete of report.

Evan: Updated presentation, and added Evan's section for Demo 7 deliverables.

Devan Weber: Merge branch 'devan-work' into 'master'

Devan: Added peer reviews

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: final report, task log

Evan Plant: Merge branch 'evan-dev' into 'master'

Evan: Created presentation.

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Devan Weber: Merge branch 'devan-work' into 'master'

Devan: Added task log for this week

Curtis Naples: report

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: tweaks to CSS

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: console select sizing fix

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: tweaks to spacing, documents updated

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: Almost finished final report

Curtis Naples: Merge branch 'CurtisDev' of https://gitlab.camosun.bc.ca/ics199-2018/group10/shopping-ca rt into CurtisDev

Curtis Naples: updated report

Devan Weber: Merge branch 'devan-work' into 'master'

Devan: Added images for products

Curtis Naples: lines of code 2650

Curtis Naples: lines of code 2650

Evan Plant: Merge branch 'evan-dev' into 'master'

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: added to final report

Evan: Created my code snippet description to be added to the report.

Evan Plant: Merge branch 'evan-dev' into 'master'

Evan: Clarified YouTube label on AddProducts.php

Devan Weber: Merge branch 'devan-work' into 'master'

Devan: My reciepts added

:

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: tweaks to CSS

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: console select sizing fix

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: tweaks to spacing, documents updated

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: Almost finished final report

Curtis Naples: Merge branch 'CurtisDev' of https://gitlab.camosun.bc.ca/ics199-2018/group10/shopping-ca rt into CurtisDev

Curtis Naples: updated report

Devan Weber: Merge branch 'devan-work' into 'master'

Devan: Added images for products

Curtis Naples: lines of code 2650

Curtis Naples: lines of code 2650

Evan Plant: Merge branch 'evan-dev' into 'master'

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: added to final report

Evan: Created my code snippet description to be added to the report.

Evan Plant: Merge branch 'evan-dev' into 'master'

Evan: Clarified YouTube label on AddProducts.php

Devan Weber: Merge branch 'devan-work' into 'master'

Devan: My reciepts added

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: reciepts

Evan Plant: Merge branch 'evan-dev' into 'master'

Evan: Updated report, and added my generated receipts.

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: tweaks products, usability guide

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: added a trailer to each product, connected to DB, and addProducts

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: fixed products page display. products now centered

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: updated gantt, task log and moved files

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: removed error checking

Curtis Naples: reworked products page to display simpler

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: fixed button scaling for popup TOS

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: added a game image and game to db

Curtis Naples: some tweaks to scaling of items for mobile

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: fixed folder structure, added single product page

Evan Plant: Merge branch 'evan-dev' into 'master'

Evan: Fixed Evan's branch to avoid delete of report.

Evan: Updated presentation, and added Evan's section for Demo 7 deliverables.

Devan Weber: Merge branch 'devan-work' into 'master'

Devan: Added peer reviews

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: final report, task log

Evan Plant: Merge branch 'evan-dev' into 'master'

Evan: Created presentation.

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Devan Weber: Merge branch 'devan-work' into 'master'

Devan: Added task log for this week

:

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: tweaks to CSS

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: console select sizing fix

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: tweaks to spacing, documents updated

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: Almost finished final report

Curtis Naples: Merge branch 'CurtisDev' of https://gitlab.camosun.bc.ca/ics199-2018/group10/shopping-cart into CurtisDev

Curtis Naples: updated report

Devan Weber: Merge branch 'devan-work' into 'master'

Devan: Added images for products

Curtis Naples: lines of code 2650

Curtis Naples: lines of code 2650

Evan Plant: Merge branch 'evan-dev' into 'master'

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: added to final report

Evan: Created my code snippet description to be added to the report.

Evan Plant: Merge branch 'evan-dev' into 'master'

Evan: Clarified YouTube label on AddProducts.php

Devan Weber: Merge branch 'devan-work' into 'master'

Devan: My reciepts added

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: reciepts

Evan Plant: Merge branch 'evan-dev' into 'master'

Evan: Updated report, and added my generated receipts.

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: tweaks products, usability guide

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: added a trailer to each product, connected to DB, and addProducts

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: fixed products page display. products now centered

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: updated gantt, task log and moved files

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: removed error checking

Curtis Naples: reworked products page to display simpler

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: fixed button scaling for popup TOS

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: added a game image and game to db

Curtis Naples: some tweaks to scaling of items for mobile

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: fixed folder structure, added single product page

Evan Plant: Merge branch 'evan-dev' into 'master'

Evan: Fixed Evan's branch to avoid delete of report.

Evan: Updated presentation, and added Evan's section for Demo 7 deliverables.

Devan Weber: Merge branch 'devan-work' into 'master'

Devan: Added peer reviews

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: final report, task log

Evan Plant: Merge branch 'evan-dev' into 'master'

Evan: Created presentation.

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Devan Weber: Merge branch 'devan-work' into 'master'

Devan: Added task log for this week

Pat Horler: Merge branch 'InitBranch' into 'master'

Patricia: Final push for Demo 06

Pat Horler: Merge branch 'InitBranch' into 'master'

Patricia: End of Week paperwork

Pat Horler: Merge branch 'InitBranch' into 'master'

Patricia: Trying to fix my merge.

Patricia: Gantt Changes

Evan Plant: Merge branch 'evan-dev' into 'master'

Evan: Cleaned up receipt generation.

Evan Plant: Merge branch 'evan-dev' into 'master'

Evan: Adjusted receipt printing to fix CSS errors.

Evan Plant: Merge branch 'evan-dev' into 'master'

Evan: Added check to see if a game already exists when adding a new one. Improved product sorting when browsing.

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: removed outline from clicked buttons

Curtis Naples: Merge branch 'CurtisDev' into 'master'

Curtis Naples: made headers on all pages the same